## Slide 1
SPRINT 2 PRESENTATION
RootBridge
Heritage Language
Learning
Team 7: Suprim, Hairaat, Biplov, Navin, Anubhav
SEPTEMBER 2026
RootBridge • Sprint 2 • 1/10

## Slide 2
Sprint 1 Recap
What we carried into Sprint 2
Established the core concept and vision for heritage language learning.
Mapped the initial UI/UX wireframes and foundational user journey.
Defined the colour palette, typography, and cultural aesthetics.
Created a static Figma prototype to guide Sprint 2 development.
Sprint 1 Prototype
RootBridge
FROM CONCEPT
→
TO CODED APPLICATION
RootBridge • Sprint 2 • 2/10

## Slide 3
Sprint 2 Goals
Three workstreams linked back to the Sprint 1 prototype
⚛
Front-End
Build React routing, implement role-based mock auth, and separate Dashboard vs. Learn pages.
JS
Back-End
Define Node.js/Express architecture and create mock API endpoints for frontend development.
AI
AI Integration
Finalize prompt structures for cultural facts, vocabulary, speech and pronunciation support.
RootBridge • Sprint 2 • 3/10

## Slide 4
Front-End Progress
From static UI to a navigable React experience
Universal Auth UI with role selection for Child and Parent; Teacher/Admin planned for Sprint 3.
Interactive onboarding for language choice, pace, mode and welcome animation.
Distinct Parent and Child views with toggle functionality.
Cultural Passport profile for children: avatar, name and mode switch.
User Flow
🔐
Auth
→
🧭
Onboard
→
📚
Dashboard
RootBridge • Sprint 2 • 4/10

## Slide 5
Back-End Progress
Mock services created to support frontend development
Postman Collection
GET
/api/dashboard/streak
200
GET
/api/dashboard/word
200
POST
/api/auth/mock-login
200
GET
/api/session
200
Established Node.js / Express folder structure and routing logic.
Created mock auth and session state controllers for the React UI.
Developed mock endpoints for dashboard widgets like Streak and Word of the Day.
Tested local API data fetching with Postman collections.
RootBridge • Sprint 2 • 5/10

## Slide 6
Alignment with Sprint 1 Prototype
What stayed aligned — and what changed intentionally
🤝
Aligned
Visual identity, cultural aesthetics, and the core user journey stayed consistent with the Sprint 1 prototype.
Prototype → Build
RootBridge
🔀
Intentional Deviations
Separated Dashboard from Learning Paths for cleaner UX; restricted Cultural Passport to the Child view.
Dashboard
Learn
RootBridge • Sprint 2 • 6/10

## Slide 7
Sprint Ceremony Insights
Daily Scrum, Sprint Review, and Retrospective
☀
Daily Scrum
We used team check-ins to coordinate frontend, backend and UI tasks, clarify blockers, and keep the Sprint 2 build moving.
💬
Sprint Review
We compared the coded React app against the Sprint 1 prototype and identified the UX changes needed for Sprint 3.
👍
Liked
React modularity made dual dashboards efficient.
💡
Learned
Role-switching state can be complex without a live database.
⏳
Lacked
Not enough time to fully wire live backend auth.
✨
Longed For
More time for advanced Framer Motion micro-interactions.
RootBridge • Sprint 2 • 7/10

## Slide 8
Looking Ahead: Sprint 3
Remaining tasks and next sprint roadmap
🗄
Live backend
Replace mock APIs with a Node.js/Express backend connected to MySQL.
👥
More roles
Build Teacher and Admin user interfaces and logic.
🤖
LLM widgets
Use an actual LLM API for cultural facts and vocabulary content.
🔗
Join a Class
Implement backend logic and student–teacher linking.
Key risk to manage: replacing mocks with real persistence while keeping the frontend stable.
RootBridge • Sprint 2 • 8/10

## Slide 9
Team Contributions
How Sprint 2 work was divided
Team Member
Key Sprint 2 Contributions
Suprim
React routing architecture, separated Dashboard/Learning views, course design and backend support.
Hairaat
UI work, role-selection dropdowns, onboarding screens and frontend support.
Biplov
Teacher module integration, UI and frontend improvements.
Navin
Dashboard widgets, onboarding flow, design and Parent/Child state logic.
Anubhav
Cultural data, routes, backend support and responsive CSS adjustments.
RootBridge • Sprint 2 • 9/10

## Slide 10
Thank You!
We moved RootBridge from a static design to a dynamic, navigable React application.
Dynamic frontend
React routing + role-based mock auth
Scalable structure
Dashboard, Learn, and child-focused Cultural Passport
Ready for Sprint 3
Live backend, MySQL and LLM integration
Questions?
RootBridge • Sprint 2 • 10/10